Minutes of Meeting

Date: Monday 05/02/2018

Time: 15.30

Attendees: Niall Collins and Michael Russell

Where: Athlone Institute of Technology Room U302

**Discussed at meeting…**

1. Project plan

* Using Excel put a weekly plan in place from now till project completion

1. User stories

* Look at adding more user stories

1. Functionality of the project

* Look into the functionality of project to find out how push notifications work

1. Be better at time keeping and commit more time to the project
2. Begin coding the login and register page

**Work completed this week…Total work time 15hours 35minutes**

1. Added more user stories
2. Completed 80% of development currently having issues with emulator which is leaving me without any testing

* Login page 30%
* Registration page 30%
* Database code 20%
* Emulator running 10% (incomplete)
* Testing 10% (incomplete)

1. Developed New project plan in excel
2. Installed and updated all software needed for completion

**Work to do this week…**

1. Fix emulator in Android studio
2. Put User stories into sprints on easy back log
3. Update work completed/to do in easy back log
4. Develop and test next user stories